SAHYADRI COLLEGE OF ENGINEERING & MANAGEMENT

Department of Computer Science & Engineering (AI & ML)

DBMS Mini Project — Detailed Execution Plan

Project Title: Food Court Management System

Subject Code: BAI402G

Academic Year: 2025–2026

| Detail | Information |
| --- | --- |
| Team Member 1 | _______________________ |
| Team Member 2 | _______________________ |
| Section | _______________________ |
| Faculty Incharge | Mr. Ganaraj K / Mrs. Sangeetha M S / Ms. Soumya Kulal |

# 1. Project Overview

The Food Court Management System is a Java-based desktop application backed by a relational database. It digitises the daily operations of Sahyadri's campus food court — item browsing, order placement, stock tracking, and admin reporting — replacing manual paper-based processes.

## 1.1  Problem Statement

Currently, food court counters at Sahyadri Campus operate manually. There is no system to track real-time stock, generate sales reports, or manage student orders efficiently. This leads to overcounting, stock wastage, and delayed service during peak hours.

## 1.2  Proposed Solution

A two-tier desktop application where students can browse the menu and place orders through a Java Swing interface, while the database layer (MySQL) handles all data storage, automatic stock deduction via triggers, and daily reporting via stored procedures.

## 1.3  Technology Stack

| Component | Technology |
| --- | --- |
| Frontend (UI) | Java (Swing / JavaFX) |
| Backend (Database) | MySQL 8.x |
| Connectivity | JDBC (Java Database Connectivity) |
| IDE | Eclipse / IntelliJ IDEA |
| Version Control | Git (GitHub / GitLab) |

# 2. Database Design

## 2.1  Entity-Relationship Overview

The database consists of 5 interrelated tables as required by the project guidelines. Each table is described below with its attributes and purpose.

## 2.2  Table Definitions

Table 1: Student

Stores information about every student who uses the food court system.

| Column | Data Type | Constraint | Description |
| --- | --- | --- | --- |
| student_id | INT | PRIMARY KEY, AUTO_INCREMENT | Unique student ID |
| name | VARCHAR(100) | NOT NULL | Full name |
| email | VARCHAR(100) | UNIQUE | College email |
| phone | VARCHAR(15) |  | Contact number |
| wallet_balance | DECIMAL(8,2) | DEFAULT 0.00 | Prepaid balance |

Table 2: Counter

Represents each food stall / counter inside the food court.

| Column | Data Type | Constraint | Description |
| --- | --- | --- | --- |
| counter_id | INT | PRIMARY KEY, AUTO_INCREMENT | Unique counter ID |
| counter_name | VARCHAR(100) | NOT NULL | e.g. South Indian |
| location | VARCHAR(100) |  | e.g. Block A |
| operator_name | VARCHAR(100) |  | Person who runs it |

Table 3: Menu_Item

Stores every food and beverage item available across all counters.

| Column | Data Type | Constraint | Description |
| --- | --- | --- | --- |
| item_id | INT | PRIMARY KEY, AUTO_INCREMENT | Unique item ID |
| counter_id | INT | FOREIGN KEY | Which counter serves it |
| item_name | VARCHAR(100) | NOT NULL | e.g. Masala Dosa |
| price | DECIMAL(6,2) | NOT NULL | Price per unit |
| category | VARCHAR(50) |  | Meals / Snacks / Drinks |
| stock_qty | INT | DEFAULT 0 | Available quantity |

Table 4: Orders

Records every order placed by a student.

| Column | Data Type | Constraint | Description |
| --- | --- | --- | --- |
| order_id | INT | PRIMARY KEY, AUTO_INCREMENT | Unique order ID |
| student_id | INT | FOREIGN KEY | Who placed the order |
| order_date | DATETIME | DEFAULT NOW() | When it was placed |
| total_amount | DECIMAL(8,2) | NOT NULL | Sum of all items |
| status | VARCHAR(20) | DEFAULT 'Pending' | Pending / Ready / Done |

Table 5: Order_Item

Junction table — links each order to the specific items and quantities ordered.

| Column | Data Type | Constraint | Description |
| --- | --- | --- | --- |
| order_item_id | INT | PRIMARY KEY, AUTO_INCREMENT | Unique row ID |
| order_id | INT | FOREIGN KEY | Links to Orders |
| item_id | INT | FOREIGN KEY | Links to Menu_Item |
| quantity | INT | NOT NULL | How many ordered |
| unit_price | DECIMAL(6,2) | NOT NULL | Price at time of order |

# 3. Trigger & Stored Procedure

## 3.1  Trigger — Automatic Stock Deduction

This trigger fires automatically after a new row is inserted into Order_Item. It reduces the stock_qty of the corresponding item in Menu_Item by the ordered quantity. No manual code needed in Java.

DELIMITER //

CREATE TRIGGER after_order_item_insert

AFTER INSERT ON Order_Item

FOR EACH ROW

BEGIN

  UPDATE Menu_Item

  SET stock_qty = stock_qty - NEW.quantity

  WHERE item_id = NEW.item_id;

END //

DELIMITER ;

What it does: Every time a student orders 2 Masala Dosas, the trigger automatically subtracts 2 from stock_qty in Menu_Item. The admin never has to update stock manually.

## 3.2  Stored Procedure — Daily Sales Report

This procedure takes a date as input and returns the total number of orders, total revenue, and the best-selling item for that day. The admin calls it from the Java Admin Panel screen.

DELIMITER //

CREATE PROCEDURE GenerateDailySalesReport(IN report_date DATE)

BEGIN

  -- Total orders and revenue

  SELECT COUNT(order_id) AS total_orders,

         SUM(total_amount) AS total_revenue

  FROM Orders WHERE DATE(order_date) = report_date;

  -- Top selling item

  SELECT m.item_name, SUM(oi.quantity) AS qty_sold

  FROM Order_Item oi JOIN Menu_Item m ON oi.item_id = m.item_id

  JOIN Orders o ON oi.order_id = o.order_id

  WHERE DATE(o.order_date) = report_date

  GROUP BY m.item_name ORDER BY qty_sold DESC LIMIT 1;

END //

DELIMITER ;

# 4. Java Frontend — Screen-by-Screen Plan

All screens are built using Java Swing. JDBC is used to connect to MySQL. Mobile apps are not used (per guideline 6). Below is a description of each screen and what it must do.

| Screen | Class Name | Functionality |
| --- | --- | --- |
| 1. Login | LoginFrame.java | Student enters student_id + phone. Validates against DB. Redirects to Menu screen. |
| 2. Menu View | MenuFrame.java | Displays all items from Menu_Item table in a JTable. Filter by category. Add to cart. |
| 3. Place Order | OrderFrame.java | Shows cart. Confirm button inserts into Orders + Order_Item tables. Trigger fires automatically. |
| 4. Admin Panel | AdminFrame.java | Admin login. Date picker to call GenerateDailySalesReport stored procedure. Shows results in table. |

## 4.1  JDBC Connection Class

One shared DBConnection.java class handles the MySQL connection so all screens reuse the same connection object.

public class DBConnection {

  private static final String URL =

      "jdbc:mysql://localhost:3306/food_court_db";

  private static final String USER = "root";

  private static final String PASS = "your_password";

  public static Connection getConnection() throws SQLException {

    return DriverManager.getConnection(URL, USER, PASS);

  }

}

# 5. Week-by-Week Execution Plan

| Week | Dates | Tasks | Deliverable |
| --- | --- | --- | --- |
| Week 1 | 3 Apr – 6 Apr | Submit title. Write synopsis (problem, solution, tables, timeline). Prepare 5-min presentation. | Title submitted. Synopsis doc ready. |
| Week 2 | 7 Apr – 13 Apr | Synopsis presentation. Get feedback. Finalise DB schema. Draw ER diagram. | Approved synopsis. ER diagram. |
| Week 3 | 14 Apr – 20 Apr | Final title notification (16 Apr). Create MySQL database. Write all CREATE TABLE statements. Insert sample data. | Working DB with 5 tables + data. |
| Week 4 | 21 Apr – 27 Apr | Write Trigger. Write Stored Procedure. Test both in MySQL Workbench. | Trigger + SP working correctly. |
| Week 5 | 28 Apr – 4 May | Build Java project. DBConnection class. LoginFrame. MenuFrame with JTable. | Login + Menu screens working. |
| Week 6 | 5 May – 10 May | Build OrderFrame (cart + checkout). Build AdminFrame (date picker + report). Full end-to-end test. | All 4 screens complete. App runs. |
| Week 7 | 13 May – 17 May | Write project report. Prepare ER diagram, screenshots, SQL scripts for documentation. | Report submitted (17 May deadline). |
| Week 8 | 20 May | Final demonstration to faculty. Live run of all features including trigger and stored procedure call. | Final demo completed. |

# 6. Division of Work Between Team Members

| Area | Team Member 1 | Team Member 2 |
| --- | --- | --- |
| Database | CREATE TABLE scripts, sample data insertion, ER diagram | Trigger, Stored Procedure, query testing |
| Java UI | LoginFrame, MenuFrame (browse + cart) | OrderFrame (checkout), AdminFrame (report) |
| JDBC | DBConnection class, Login + Menu queries | Order insert queries, SP call in Admin |
| Documentation | Synopsis, ER diagram, table descriptions | SQL scripts, screenshots, final report |
| Testing | DB-level testing in MySQL Workbench | End-to-end app testing with Java UI |

# 7. Recommended Project Folder Structure

FoodCourtMS/

  src/

    DBConnection.java         -- JDBC connection

    LoginFrame.java           -- Screen 1

    MenuFrame.java            -- Screen 2

    OrderFrame.java           -- Screen 3

    AdminFrame.java           -- Screen 4

    Main.java                 -- Entry point

  sql/

    create_tables.sql         -- All 5 CREATE TABLE statements

    trigger.sql               -- Trigger definition

    stored_procedure.sql      -- SP definition

    sample_data.sql           -- INSERT statements

  docs/

    ER_Diagram.png

    Project_Report.docx

  lib/

    mysql-connector-java.jar  -- JDBC driver

# 8. Final Submission Checklist

Use this checklist before your final demo on 20-May-2026:

## Database Requirements

- 5 tables created: Student, Counter, Menu_Item, Orders, Order_Item

- All primary keys and foreign keys defined correctly

- 1 Trigger: after_order_item_insert — tested and working

- 1 Stored Procedure: GenerateDailySalesReport — tested and working

- Sample data inserted (at least 5 students, 10 menu items, 3 counters, 10 orders)

## Java Application Requirements

- Java Swing used for all screens (NOT a mobile/web app)

- JDBC connects successfully to MySQL

- LoginFrame: validates student from DB

- MenuFrame: displays items from DB in JTable

- OrderFrame: inserts into Orders + Order_Item (trigger fires automatically)

- AdminFrame: calls stored procedure and displays report

## Documentation Requirements

- Synopsis submitted on time (06-Apr-2026)

- ER diagram prepared and printed

- Final project report with screenshots ready (by 17-May-2026)

- SQL script files organized in /sql folder

- Project is unique within the section (confirm with Faculty Incharge)

Department of CSE (AI & ML) — Sahyadri College of Engineering & Management, Mangaluru